# MANAGER’S REPORT

March 2018

I.	STONE CANYON WATER TOWER:

- Proposed 2.0 million gallon water storage tank estimated cost of $3.30 Million

- Award Bid to Landmark Structures in the amount of $2,948,000.00

- Tower Water 100% complete and in operation

- Fencing and landscaping pending

- Security fence discussion and possible Board action - MOTION

II. 	TACORA WATER TREATMENT PLANT – SLUDGE PROJECT – PHASE II:

- Application for CDBG Funding of $249,000.00 for Phase II

- Grant has been awarded in the amount of $249,000.00

PROJECT SUMMARY:

- Contractor Crossland Heavy Contractors, Inc, - $1,580,000.00

- Change Orders to Date:  $49,365.73

- Revised Contract Amount:  $1,629,365.73

PAYMENT SCHEDULE:

- Pay Request No.5:  $578,137.28 - MOTION

- Total amount paid to date:  $1,133,982.44

- Total retainage (10%) held to date:  $59,683.29

- Amount remaining to be billed:  $435,700.00

III. 	DEVELOPMENT PROJECTS UPDATE:

      - Boulder Point - Owasso Area – 76 Lots:

- All water lines to six-inch and two-inch

- Kellogg Engineering is the project engineer working for Developer

- Plans have been submitted to ODEQ for permitting

      - The Homestead - Owasso Area – 122 Lots:

- Kellogg Engineering is the project engineer working for Developer

- Water line installation 95% complete

- Anticipate Board acceptance at April meeting

      - Keys Landing II – Owasso Area

- 97 lots, 4 block, residential subdivision

- Plans have been submitted to ODEQ for permitting

      - Ridge View Estates – Owasso Area

- 115 lot, 4 block, residential subdivision

- Engineer Report

- Preliminary Board Approval - MOTION

IV.	WATER AUDIT AND WATER LOSS STUDY:

      - Replaced 21 larger meters or registers  - 3 remaining

      - Proposed improvements, schedule, and cost analysis – Engineer’s Report

V.	2017 LOWRY ROAD WATER LINE RELOCATION PROJECT:

- ~8,100 lf of 12” HDPE water line on the south side of Lowry from Old-88 west 1.5 miles

- Estimated construction project cost of approximately $545,000 - CDBG Funding of $249,000

- Environmental cleared to Bid the Project

- Anticipate receiving bids in April and awarding the bid at May Board Meeting

VI.	2017 WOODCREST AND MILLER TOWER MODIFICATION PROJECT:

- Piping modification and painting of Woodcrest, Miller South, and Miller North

PROJECT SUMMARY:

- Contractor Luckinbill, Inc. - $380,795.00

- Change Order No.1:  $9,500.00

- Revised Contract Amount:  $390,295.00

PAYMENT SCHEDULE:

- Pay Request No.4:  $65,122.50 - MOTION

- Total amount paid to date:  $232,322.49

- Total retainage (5%) held to date:  $12,227.51

- Amount remaining to be billed:  $145,745.00

VII.	MONTHLY OPERATIONAL REPORT

- MOTION – Stone Canyon Water Tower Security Fencing

- MOTION – Pay Request No.5 to Crossland Heavy Contractors in the amount of $578,137.28

- MOTION – Preliminary Approval – Ridge View Estates – 115 lots

- MOTION – Pay Request No.4 to Luckinbill, Inc. in the amount of $65,122.50